## Slide 1
Operations experience with accelerating H- through prototype low-beta cryomodules for PIP-II
Donato Passarelli
TTC meeting
Plenary talk 4
October 11-14, 2022
Click to add text

## Slide 2: Outline
PIP-II Project at Fermilab
PIP-II Injector Test facility
  HWR Cryomodule and Cavities Performance
  SSR1 Cryomodule and Cavities Performance
  HWR and SSR1 Commissioned with Beam
Main Lessons Learned

## Slide 3: PIP-II Project at Fermilab
PIP-II Scope
800 MeV, 2mA H− SRF linac, CW RF Operations
Linac-to-Booster transfer line
Accelerator Complex Upgrades
  Booster
  Recycler
  Main Injector
Conventional Facilities
PIP-II Beam Power
1.2 MW proton beam
Upgradeable to multi-MW
Proton Improvement Plan II (PIP-II) is an upgrade to Fermilab accelerator complex to enable the world’s most intense beam of neutrinos to LBNF/DUNE.
International collaboration

## Slide 4: PIP-II 800 MeV SRF Linac
SRF technology
Cryoplant
2.5kW @ 2K
CDS
Elliptical
LB650 X 9
650 MHz
HWR
162.5 MHz
Single Spoke 2
SSR2 X 7
325 MHz
Elliptical
HB650 X 4
650 MHz
10
PIP-II technology map
Single Spoke 1
SSR1 X 2
325 MHz
Room temperature technology

## Slide 5: PIP-II SRF Cavities
Name (Qty.) | HWR (8) | SSR1 (16) | SSR2 (35) | LB650 (36) | HB650 (24)
Type | Half-Wave | Single Spoke | Single Spoke | Elliptical | Elliptical
 | 0.11 | 0.22 | 0.47 | 0.61 | 0.92
Frequency | 162.5 MHz | 325 MHz | 325 MHz | 650 MHz | 650 MHz
Q0 |  |  |  |  | 
Gradient | 9.7 MV/m | 10 MV/m | 11.5 MV/m | 16.8 MV/m | 18.7 MV/m
Doping | No | No | No | Yes | Yes
Name (Qty.) | HWR (8) | SSR1 (16) | SSR2 (35) | LB650 (36) | HB650 (24)
Type | Half-Wave | Single Spoke | Single Spoke | Elliptical | Elliptical
 | 0.11 | 0.22 | 0.47 | 0.61 | 0.92
Frequency | 162.5 MHz | 325 MHz | 325 MHz | 650 MHz | 650 MHz
Q0 |  |  |  |  | 
Gradient | 9.7 MV/m | 10 MV/m | 11.5 MV/m | 16.8 MV/m | 18.7 MV/m
Doping | No | No | No | Yes | Yes
Prototype validated
Prototype built

## Slide 6: HWR and SSR1
HWR Cryomodule
SSR1 Cryomodule
 | Cavity # | String Assy. | CM Length [m] | Q0 @ 2K [x1010] | Rs [Ω] | QL [x106]
HWR | 8 | 8 x (SC) | 5.93 | 0.85 | 5.6 | 2.3
SSR1 | 8 | 4 x (CSC) | 5.3 | 0.82 | 10.2 | 3.0
Argonne National Laboratory (ANL) was responsible for design, procurement, sub-component testing, assembly of HWR CM.
Final testing was done at Fermilab.
One production HWR is required for PIP-II linac.
The HWR and SSR1 cryomodules operate CW with a beam current of 2 mA to accelerate H¯ beam.
The SSR1 CM was fully designed, assembled and tested at Fermilab.
Two production SSR1 CMs to follow.
The SSR1 CM is based on the “The Fermilab style cryomodule” – the concept of all future PIP-II CMs (i.e. SSR2, LB650, HB650).

## Slide 7: PIP-II Injector Test (PIP2IT)
PIP2IT was developed to test PIP-II critical technologies and reduce project technical risks
PIP2IT was commissioned in two phases
  Phase 1 (2015 – 2018):
    Ion source, RFQ, MEBT (2.1 MEV)
  Phase 2 (2020 – 2021):
    Ion source, RFQ, MEBT (2.1 MEV), HWR, SSR1, HEBT, Dump (22 MeV)
PIP-II

## Slide 8: PIP2IT Main Goals
Reduce PIP-II technical risks
Test PIP-II technical systems to validate designs and inform design decisions
Gain commissioning experience that will be used later to shorten commissioning of PIP-II linac
Demonstrate beam with LBNF/DUNE parameters at the end of SSR1-1, including chopping pattern required for Booster injection
  Validate beam optics and quantify beam parameters. Test beam tuning procedures.
Gain experience with installation, testing, and operation of PIP2IT equipment
Integration of in-kind contributions
Collect lessons learned to improve the design of technical systems and the operational procedures.

## Slide 9: HWR and SSR1 cryomodules testing at PIP2IT
Validate structural and thermal performance of the cryomodules
  Alignment, Thermal shields, Beamline and Insulating vacuum, Static Heat Loads, and Strongback (for SSR1 only)
Demonstrate performance of critical components
  Cavities: Eacc, Q0 (Dynamic Heat Loads)
  Focusing lenses: Solenoids and Correctors powered up to the administrative limit
  RF couplers can sustain full power
  Tuners to provide required range and resolution
  Microphonics level within specifications, LLRF controls
Show that CMs can provide acceleration of H- beam with parameters required by the PIP-II physics program

## Slide 10
HWR Cryomodule Performance

## Slide 11: HWR Cryomodule: Cooldown and Static Heat Load
Cavities and solenoids were successfully cooled down to 2K. ✓
Stable 2K operation was maintained for several months. ✓
Alignment of cold mass and warm/cold shift within specifications ✓
Measured 2K static heat load (upper limit): 44W
  The lower thermal shield was not operable due to a leak
    If lower thermal shield operable the expected 2K static heat load is 30W (27W specification)

## Slide 12: HWR cavities performance
Cavities were tested individually first. Power raised until gradient limit reached (admin = 11.2MV/m, nom op = 9.7MV/m)
  No Field Emission observed during initial operation at maximum test gradients ✓
  Minimal MP at 3-5 MV/m, processed within minutes ✓
  Cavities (except 3) operated in field feedback mode demonstrating LLRF control ✓
  Cavity 3 had coupler HV Bias failure when at 6 MV/m, could not test further.
  Cavity 1 & 2 did not meet the target frequency (162.5 MHz) at 2K
All tuners exceed requirements (100kHz).
Q0(avg)= 1.3 ± 0.1 x1010 (Req. Q0 ≥ 8.5 x109) ✓
  Total dynamic heat load of 8.1 ± 0.8 W (1.16 W/cavity) with 7 cavities at 9.7 MV/m
Chart: HWR Cavity Performance
Required Gradient | 1.39 | 1.89 | 3.91 | 4.79 | 7.19 | 9.7 | 9.7 | 9.7
Maximum Test Gradient | 10.8 | 10.8 | 6.5 | 11.2 | 10.5 | 11 | 10.7 | 10.6

## Slide 13
SSR1 Cryomodule Performance

## Slide 14: SSR1 Cryomodule: Cooldown and Static Heat Loads
Cavities and solenoids were successfully cooled down to 2K. ✓
Stable 2K operation was maintained for several months. ✓
The thermal shield was successfully cooled to design value
  Inlet temperature . ✓
Prototype SSR1 CM | Static Heat Loads |  | 
Proto SSR1 CM | 2K | LTTS | HTTS
Design values [W] | 25.4 | 44.2 | 150.3
Measured values [W] | 27.8 ±2.5 | 58.4 ±4.5 | 222.1 ±8.0
Design changes are understood and planned for future PIP-II CMs (i.e. SSRs, 650s) to minimize the 2K SHL and to reduce discrepancies between estimated and measured values.

## Slide 15: Vacuum: Insulating and Beamline
Parameter | TRS value | Measured value
Insulating vacuum at room temperature before the cooldown, mbar | ≤ 5·10-5 | 1·10-6
Insulating vacuum after the cooldown (cavities at 2K), mbar | ≤ 5·10-6 | 1.33·10-8
The insulating vacuum exceeded requirements in all operating conditions. ✓
Parameter | TRS value | Measured value
Beamline vacuum at room temperature before the cooldown, mbar | ≤ 5·10-7 | 1.18·10-8
Beamline vacuum after the cooldown (cavities at 2K), mbar | ≤ 1·10-9 | 3.3·10-10
The beamline vacuum exceeded requirements in all operating conditions. ✓

## Slide 16: Strongback – the coldmass foundation
The measured temperature is with a thermal gradient never exceeding 1K. ✓
The thermal and structural performance of the SSR1 strongback during assembly, transportation, cooldown/warmup validates the concept of the room temperature strongback serving as the coldmass foundation. ✓

## Slide 17: Cooldown: lesson learned
A final gap of about 15mm was left in the direction where the shrinkage calculated to be 7.3 – 9.1 mm
The check of the “gaps” between mobile and fixed components shall be carried out during the design and assembly phases
Before
After
Before
After
The successful cooldown was achieved at the second attempt after “correction of gaps” was made

## Slide 18: Alignment and monitoring
Monitoring: HBCAMs
An innovative computer vision system composed of four HBCAMs were used to monitor the positioning of cavities and solenoids after the final alignment during final assembly phases, transportation, cooldowns and warmups.
4 fiducials at each end (8 total)
Alignment: laser trackers
Cavities and solenoids are aligned on strongback/support posts during the assembly process using laser trackers.

## Slide 19: Alignment monitoring during final assembly
Monitoring the position of cavities and solenoids with HBCAM during the insertion of the coldmass into the vacuum vessel helped to validate that the alignment was retained ✓

## Slide 20: Alignment monitoring during cooldown
Horizontal:
+- 0.3 mm
Total Displacement during cooldown RT -> 2K
Vertical:
1.2 +- 0.1 mm
Note that during assembly cryostring was pre-aligned vertically at -1.2 mm
The measured displacements due to cooldown shrinkage of cavities and solenoids meet the calculated value (vertical 1.2mm) by finite element analysis ✓

## Slide 21: RF frequency of Cavities, Couplers and Tuners Performance
Resonance frequency and QL measurements of cavities at RT, 4K, 2K.
  Results are within the expected ranges. ✓
All eight tuners fully met acceptance criteria, confirming also measurements previously done in the Spoke Test Cryostat. ✓
  All cavities were successfully tuned to 325.000 MHz at 2K.
  Microphonics are better than 10 Hz (LLRF group)
All eight couplers reliably worked to process multipacting barriers, and to increase cavities fields and accelerate beam (Maximum power: 5kW) ✓
  Couplers successfully conditioned off resonance at pulsed 2-16% DF, then CW
Couplers thermal performances were monitored during cooldown. ✓
  The temperature of single ceramic window was maintained into the range 283𝐾 ≤ 𝑇 ≤ 310𝐾 using heaters with an average power of 8W/coupler
  HTTS and LLTS intercepts were used to minimize HL to 2K

## Slide 22: SSR1 cavities performance
Phase 1: All cavities successfully reached the gradient set as acceptance criteria (= 1.15 · operating Eacc) and no FE detected (<3 mR/h).
3 MP barriers 4-7.5 MV/m. Avg. time to condition: 16 hours
Phase 2: 7 out of 8 cavities successfully reached the gradient set as acceptance criteria.
Cavities 3 & 4 have FE (>250 mR/h) at operating gradients.
Cavity 3 has soft quench above 8 MV/m at rate 1/15 minutes due to high FE. Operable at 7.5 MV/m.
Dynamic Heat Load: 12.8 W (Req. DHLSSR1 CM1 <8.2W)
Q0 = 5.33 ±0.50·109 (Req. Q0 > 8.2 ·109)
Dynamic Heat Loads: 35.5 W (Req. DHLSSR1 CM2 <14.7 W)
Q0 = 3.43 ±0.69·109 (Req. Q0 > 8.2 ·109)

## Slide 23: Prototype SSR1 Cryomodule: key-element of the technology path
The results and lessons learned during the assembly and testing of the proto SSR1 cryomodule allowed to overall validate the “design CM layout” used for all future PIP-II cryomodules. ✓

## Slide 24
PIP2IT Beam Commissioning

## Slide 25: HWR and SSR1 at PIP2IT
HWR and SSR1 installed in PIP2IT: Feb - Jul 2020
Individual CMs testing: Jul - Dec 2020
CMs commissioned with beam Jan - Apr 2021
10
PIP2IT

## Slide 26: PIP2IT Successfully Commissioned With Beam
LBNF chopped bunch patter at 16 MeV
Minimum bunch separation is 6.15 ns
550 -long, 2 mA beam pulse at 16 MeV
Measured and simulated beam energy
profiles match
Beam with PIP-II design
parameters demonstrated
Energy = 16 MeV
Pulse beam current = 2 mA
Pulse length = 550 s
Pulse rep. rate = 20 Hz
Chopped with the Booster pattern
Bunch-by-bunch chopping pattern required for LBNF demonstrated
MEBT chopper is critical for PIP-II operations. It is capable of removing individual bunches at 162.5 MHz and provides arbitrary bunch pattern capability.
Critical technologies demonstrated
Beam accelerated to 17 MeV.
HWR and SSR1 Prototype cryomodules performance validated with beam.
ML algorithm applied successfully to align orbit.

## Slide 27: HWR and SSR1 Commissioned with Beam
SSR1 Cryomodule
HWR Cryomodule
17.1
Beam accelerated to 17.1 MeV ✓
HWR and SSR1 Prototype cryomodules performance validated with beam ✓
HWR cavities 1,2&3 not used for acceleration, otherwise final beam energy would have been 22 MeV

## Slide 28: Accelerator Systems Met Performance Requirements
Following systems were tested and demonstrated performance required for LBNF:
  RT front end (Ion source, RFQ, and MEBT)
  Bunch-by-Bunch chopper
  SRF cavities and cryomodules (HWR and pSSR1)
  LLRF
  HP RF and RF distribution system
  Beam instrumentation systems
  MPS
AI/ML algorithm successfully applied for orbit correction
International in-kind contributions integrated and operated (SSR1 cavity #6, RF amplifiers, and RT magnets)
Value | Requirement | HWR (mean) | SSR1 (mean)
Amplitude | 0.06% | 0.01% | 0.02%
Phase | 0.06 | 0.009 | 0.01
Value | Requirement | HWR (mean) | SSR1 (mean)
Amplitude | 0.06% | 0.01% | 0.02%
Phase |  |  | 
LLRF met performance requirements
International in-kind contributions: prototypes tested
Beam instrumentation

## Slide 29
Main Lessons Learned

## Slide 30: Beam Operation
The large betatron phase advance in the first several cryomodules make tuning and operation of these cryomodules more complicated.
  This issue can be addressed by adding SRF-compatible instrumentation to detect beam halo and small losses, e.g., thermometry on the beam pipe.
Hysteresis-like behavior observed in SC correctors and solenoids.
  The effect was a few percent of maximum field variation.
  Likely source is persistent SC current in the conductor and its magnetization.
  The filament size will be reduced in the final design, mitigating the effect.
Cavity phasing repeatability
  Typically, jumps correlated with PIP2IT RF shutdowns
  Can be caused by a small (~0.25%) variation in the beam energy in MEBT, Phase error is magnified by the long MEBT
  Path forward for PIP-II:
    Keep amplifiers and electronics running
    Address the source of the energy change in MEBT
    Implement feedback using two cavities and two BPMs

## Slide 31: HWR and SSR1 Challenges
HWR cavities 1, 2 & 3 were not used to accelerate the beam
  HWR Cavity 1 and 2 could not be tuned to 162.5 MHz without exceeding tuner specifications, HWR cavity 3 coupler bias circuit developed a short. Both issues will be fixed prior to the CM installation at PIP-II.
  Impact: Design energy and beam quality cannot be achieved. High sensitivity to errors.
  However, the design of PIP-II SRF linac demonstrated to be flexible and fault tolerant, allowing operations with missing cavities.
Significant Q0 degradation was observed in SSR1 cavities
  Increased (0.5x - 1.5x) dynamic heat loads (DHL) from single cavity cold testing to CM configuration, throughout CM operation, was measured for SSR1 cavities. Main sources are:
    The high residual magnetic fields surrounding cavities 1 & 4 (>150mG) induced by the operation of the solenoids, led to higher trapped flux during a subsequent cooldown causing significant increase in cavity residual resistance
      More stringent requirements to limit remnant magnetic field at the SRF cavity surface were defined.
      Check residual magnetic field and magnetic permeability of all parts and welded joints made of ferromagnetic material (i.e. SS316L) within the volume of the global magnetic shield.
    FE (>250 mR/h) in cavities due to potential particulate transfer in HWR CM (cavity 7&8) and SSR1 CM (cavity 3&4) during a cryoplant shutdown/thermal cycle when there was insufficient active pumping on the beamline to deal with the desorbed gas load. Strategy to prevent particulate transfer from warm to cold sections of a linac.

## Slide 32: Thanks for your attention!
650 MHz CM Test Stand
SSR CM Test Stand
Next:
PIP2IT is being converted to PIP-II Cryomodule Test Stand